XMAD-Bench Reproducibility - Master Project Record

Paper-02 Reproducibility | Shaden | University of Aberdeen

Master record of the whole effort to date: status, work log, environment, code changes, results, models, the GitHub handoff, GPU options, findings, and a full index of every artifact. Updated July 2026.

# 1. Overview and objective

Reproduce the audio-deepfake detection results of XMAD-Bench (Ciobanu et al., arXiv:2506.00462) - starting with the paper's own data and metrics, then (per supervisor Raja's guidance) extending to cross-dataset testing and stricter evaluation. XMAD-Bench is a 668.8-hour, 7-language benchmark whose headline claim is a large gap between in-domain (~100%) and cross-domain (often near chance) detector performance.

# 2. Status snapshot

| Item | Status | Notes |
| --- | --- | --- |
| Environment (Mac) | Done | venv, torch 2.12, MPS working |
| Code fixes to run repo | Done | 4 fixes; documented |
| German / ResNet-18 | Reproduced | 3 runs, matches paper |
| German / ResNet-50 | In progress | running on Mac |
| wav2vec2 + Whisper+MLP | Built + tested | packaged; to push then run on server |
| GitHub repo | Live (public) | Shaden-Saad/xmad-bench-repro |
| Full sweep on GPU server | Handed to Yuejun | 7 lang x 4 (soon 6) models x 3 runs |
| Cross-dataset testing | Design stage | Raja's next methodological step |
| Dialect / real-world metrics | Parked (later) | keep in mind per Raja |

# 3. Chronological work log

- Confirmed the paper's code + data are public; cloned repo, pinned commit 17332923.

- Built a Python environment on the Mac (venv, not conda - Anaconda servers were network-blocked); torch 2.12, Apple MPS available.

- Found the released code does not run as-is; diagnosed and fixed four issues (Section 5).

- Downloaded German data (Google Drive), confirmed layout, ran a smoke test, then three full 20-epoch runs.

- Reproduced German/ResNet-18; recorded results, timing, deviations in the tracker + log.

- Started German/ResNet-50 (3 runs) on the Mac.

- Prepared a GitHub repo with the fixed code + helper scripts; pushed (branch reproduction).

- Wrote a server migration guide + scripts; handed the full sweep to Yuejun to run on the GPU server.

- Researched external GPU options and cost (brief).

- Implemented and tested the two missing detectors (wav2vec2, Whisper+MLP); packaged for the repo.

# 4. Environment

Local (Mac): repo at ~/xmad-repro/xmad-bench; Python venv at ~/xmad-env (re-activate each terminal with source ~/xmad-env/bin/activate); torch 2.12.1, torchvision 0.27.1, transformers 5.13.0, plus librosa/pedalboard/soundfile/pandas/scikit-learn/tensorboard/tqdm. torchaudio NOT required for detection. Apple MPS used for acceleration.

Server: same recipe with a CUDA PyTorch build; batch sizes restored to the paper's values. Code and scripts delivered via the public GitHub repo.

# 5. Code changes (all documented)

## 5.1 Four compatibility fixes (needed to run the released code)

- Import collision: a root-level utils.py (needs torchaudio) shadowed detection/utils/. Fixed by making detection self-contained and running from detection/ with only that on PYTHONPATH. Result: torchaudio not needed.

- torch.load default: PyTorch >= 2.6 defaults weights_only=True and rejected the checkpoints; added weights_only=False in trainer.py.

- DataLoader workers: num_workers 10 -> 2 on the laptop (no effect on results).

- Apple GPU (MPS) support (Mac only): device selection extended to MPS; inputs cast to float32 before moving to device. Not used on the CUDA server.

None change the method. That the released code does not run out-of-the-box is itself a reproducibility finding.

## 5.2 Two detectors added (to complete Table 3)

wav2vec 2.0 - pretrained encoder + linear head, fine-tuned end-to-end on raw waveforms (temporal mean-pool). Whisper+MLP - frozen Whisper encoder + global average pooling + trainable shallow MLP. New file detection/ssl_models.py; framework patched to add a raw-waveform / Whisper-feature path. Both tested end-to-end (forward+backward; Whisper encoder confirmed frozen). Checkpoint assumption (paper does not name them): wav2vec2 -> facebook/wav2vec2-xls-r-300m; whisper -> openai/whisper-large-v3 (configurable).

# 6. Results so far

German / ResNet-18 - three runs, 20 epochs, full data (Mac, MPS, batch 64):

| Metric | Paper (reported) | This reproduction |
| --- | --- | --- |
| In-domain ACC | 100% | 99.73% +/- 0.30 |
| In-domain EER | 0.00% | 0.10% +/- 0.13 |
| Cross-domain ACC | 90.3% +/- 6.1 | 96.99% +/- 1.73 |
| Cross-domain AUC | 99.5% +/- 0.3 | 99.68% +/- 0.27 |
| Cross-domain EER | 3.65% +/- 1.5 | 2.43% +/- 1.30 |

Verdict: reproduced. In-domain matches; all cross-domain metrics within the paper's reported range. The in-domain -> cross-domain gap is confirmed. Per-run duration ~33 min. ResNet-50 (3 runs) is running; results to be added.

# 7. GitHub repository and server handoff

Public repo: https://github.com/Shaden-Saad/xmad-bench-repro (branch reproduction). Contains the fixed code, the two new models (once add_ssl_models.sh is applied and pushed), and all helper scripts under repro_tools/. Yuejun runs the full sweep on the GPU server following repro_tools/server/HANDOVER_FOR_YUEJUN.md and returns results_full_sweep.csv. Dataset (~80 GB) is downloaded directly onto the server from the paper's Google Drive link.

# 8. External GPU options (summary)

Full sweep is ~50-110 GPU-hours. Indicative cost: ~$35-80 on Vast.ai, ~$60-155 on RunPod (A100 80GB), ~$100-220 on Lambda; free on Kaggle (30 GPU-h/week, slower) over a few weeks. Recommendation: check institutional HPC first; otherwise a short paid A100 rental. Full detail in External_GPU_Options_Brief.docx.

# 9. Key reproducibility findings

- The released code does not run as-is - three code/environment issues (plus a Mac-specific one) block it.

- Only 4 of the 6 Table-3 detectors are in the released code; wav2vec2 and Whisper+MLP had to be reimplemented.

- No random seed is set -> results vary; reproduce the 3-run mean +/- SD, not exact numbers.

- Metrics are emitted as fractions but reported as percentages (x100 to compare).

- The paper does not name exact SSL checkpoints or its training hardware - documented ambiguities.

- Despite all this, German/ResNet-18 reproduced cleanly within the paper's reported variation.

# 10. Deviations (disclosed)

- Batch size 64 on the Mac (paper 200 for ResNet-18); restored to 200 on the server.

- Hardware: Apple MPS on the Mac vs an unspecified NVIDIA GPU in the paper.

- Newer libraries (Python 3.13, torch 2.12) - repo pins none.

- SSL checkpoints chosen by us (documented) as the paper does not specify them.

# 11. Artifact index

All under Paper-02_Reproducibility/. Local (Mac) items noted separately.

| File / folder | Purpose |
| --- | --- |
| XMAD-Bench_repro/XMAD-Bench_Reproducibility_Log.docx | Full chronological German reproduction log |
| XMAD-Bench_repro/XMAD-Bench_Reproducibility_Protocol.docx | The two-step reproducibility protocol |
| XMAD-Bench_repro/External_GPU_Options_Brief.docx | GPU options + cost brief (for Raja) |
| XMAD-Bench_repro/ADDING_SSL_MODELS.md + add_ssl_models.sh | The wav2vec2/Whisper additions + apply script |
| XMAD-Bench_repro/Cross-Dataset_Testing_Design(_Arabic).docx | Cross-dataset testing design (Raja's next step) |
| env/ (5 files) | Setup script, dependency lock, Step-A notes |
| stepB/CODE_FIXES_APPLIED.md | Exact before/after of all code fixes |
| stepB/make_configs.py, run_stepB.py, preflight_check.py | Config generator, sweep runner, data checker |
| stepB/configs/ (32 files) | Ready configs: 7 langs x 4 models + cross-lingual |
| stepB/XMAD-Bench_Reported_vs_Reproduced.xlsx | Tracker: paper vs reproduced (German/ResNet-18 filled) |
| server/ (guide + 4 scripts + handoff message) | Server migration + Yuejun handover + run scripts |
| NEXT_STEPS.md (project root) | Working checklist |
| Local on Mac (not in OneDrive) | ~/xmad-repro/xmad-bench, ~/xmad-env, ~/de_full_r*.log, detection/experiments/ |

# 12. Next steps

- Finish German model axis on the Mac (ResNet-50 running; then confirm the 2 new SSL models with a quick test).

- Push the two new models; Yuejun runs the full 7 x 6 x 3 sweep on the GPU server; return results_full_sweep.csv for tabulation.

- Cross-dataset testing (Raja): train on one dataset, evaluate on a different one (e.g. ASVspoof <-> XMAD-Bench).

- Later (keep in mind): dialect testing (AFAD-MSA / ArFake) and stricter real-world security metrics.